Daily Report

How to use: Fill this out at the end of every shift and send it before you leave. Keep the same order every day so your supervisor knows where to look.

| COMPANY / PROJECT Your company and project name | LOCATION / AREA Example: Building 1, Level 2 | DATE Example: 10/20 |
| --- | --- | --- |
| PREPARED BY Your name and role | WEATHER Example: Clear, 60s, dry | SHIFT HOURS Example: 7 AM to 3:30 PM |

1. Heads up: anything that affects schedule, cost, or safety

Example: Material delivery is late, may lose half a day. If nothing, write: Nothing new to flag.

2. Crew on site

| Role or trade | Headcount | Hours | Notes |
| --- | --- | --- | --- |
| Example: Installers | 4 | 8 each | 1 left at noon |

3. Work completed: what, where, and how much

Example: Installed 120 ft of pipe in Room 104. About 80% done.

4. Problems and what you did about them

Example: Wrong part delivered. Called supplier. New part arrives tomorrow 7 AM.

5. Safety: talks, near misses, incidents

Example: Morning talk on ladder use. No incidents. 1 near miss reported.

6. Tomorrow and needs

Example: Finish Room 104. Need a lift by 7 AM and an answer on question #12.