Delay Notice (5 Ws)

How to use: Fill this out the same day work gets held up. Stick to the facts and leave out blame. Send it, then keep a copy.

| COMPANY / PROJECT Your company and project name | LOCATION / AREA Example: Building 1, Level 2 | DATE Example: 10/20 |
| --- | --- | --- |
| PREPARED BY Your name and role | SENT TO Example: Project manager | NOTICE # Example: 003 |

WHO is held up, and who or what caused it?

Example: Our crew of 5. Waiting on another contractor to finish their work.

WHAT work stopped or slowed down?

Example: Wall install in Area 2 stopped.

WHEN did it start? How long so far, and how long expected?

Example: Started Tuesday 7 AM. 1 day so far, 2 days expected.

WHERE on site?

Example: Building 1, Level 2, Room 210.

WHY did it happen, and what did you do about it?

Example: Material was not delivered. Moved the crew to other work and called the supplier.

Impact: time, crew, and cost

Example: 5 workers moved for 8 hours. Finish date for Area 2 at risk.

What I need, and by when

Example: A decision on overtime by Thursday 12 PM.

| ______________________________ Sent by (signature) | ______________________________ Received by | ______________________________ Date received |
| --- | --- | --- |